Wikiracer8000
Project Plan
# Timeline
- May 28 – Understanding problem scope, research APIs: MediaWiki API, Design, scaffolding, setting up dev environment. Ask questions!!
- May 29 – Researching, implementation
- May 30 – Researching, implementation
- May 31 – Implementation, Testing, packaging
- June 01 – Marketing material preparation, UI (Nice to have), polishing
# Things we need
- API ping / alive end point
- API key for accessing the api
- REST API basics – express.js / helmet and stuff
- Make sure make test works :-)
# Timesheet
May 28 – 4 hours
TODO:
Understanding problem scope, research APIs: MediaWiki API, Design, scaffolding, setting up dev environment.
May 29 – 2 hours
Play around with the MediaWiki API and see its capabilities. Implement first draft client. Design and test out a first-take solution that works.
May 30 – 4 hours
TODO:
Test it out: Brute force pick first title go depth first search all the way. - DOESN’T WORK
Is there a way to query linked titles using keyword/prefix? - NOPE
If not, we could retrieve all the links and search keyword - DONE
If not found, maybe we could look up the category/topics for the keyword and search – DOESN’T WORK
If nothing related, then just either randomly pick 1 or pick first one - DONE
May 31 – 8 hours
TODO:
Wrap up first implementation of the racer in monolith design.
Test it out: Pick 5 random starting points and pick a random page for each subsequent linked pages. - didn’t work as planned
Test it out: Fan out and search in binary tree fashion. For each page, randomly pick 2 linked pages – didn’t work as planned
Test it out: Randomly pick configurable number of links and start going through each one and queuing same amount of links for each page. - The approach was able to return result in a reasonable amount of time a couple times. However, it is not reproducible on a consistent manner.
Documentation and a bit of refactoring existing code
June 01 – 4 hours
Finishing up documentation: arch/app/request diagrams ... etc.
# Room for Improvement
Reduce duplication in Dockerfile and Dockerfile.test
Moving into scalable v2:
- Convert to a job queue like system for expandability e.g. https://en.wikipedia.org/wiki/Web_crawler#/media/File:WebCrawlerArchitecture.svg
- Like a web front end to create race request.
- Start a race and kick off first title search, put it on the queue.
- Create a service to take title searches off queue and process it, spawn more searches if needed.
- The scalable part would be the service.
Several issues:
- search taking longer than expected and timeout/need to convert to a job
- need to handle when we hit a dead end-to-end
- need to parallelize the seed calls
- need to handle where we are only selecting pages starting with numbers