Wikiracer8000
Project Plan
# Timeline
- May 28 – Understanding problem scope, research APIs: MediaWiki API, Design, scaffolding, setting up dev environment. Ask questions!!
- May 29 – Researching, implementation
- May 30 – Researching, implementation
- May 31 – Implementation, Testing, packaging
- June 01 – Marketing material preparation, UI (Nice to have), polishing
# Things we need
- API ping / alive end point
- API key for accessing the api
- REST API basics – express.js / helmet and stuff
- Make sure make test works :-)
# Timesheet
May 28 – 4 hours: Understanding problem scope, research APIs: MediaWiki API, Design, scaffolding, setting up dev environment.
May 29 – Play around with the MediaWiki API and see its capabilities. Implement first draft client. Design and test out a first-take solution that works.